## Slide 1
View
Client
Components
Server
Stores - Observables
Models (stores)
subscribe
render
dispatch
sockets
sockets

## Slide 2: Challenges
New build system: gulp
  Getting orientated
  Running tests: importing react components fails
New library: RxJS
  Create and subscribe to event streams
  “Stores” on frontend, “Models” on backend
    Multiple objects storing application data on front and back
  Distributed application filestructure
    Move through several action files to find action
    Easier to navigate using global search

## Slide 3: Challenges
Project planning
  Started coding with unclear application architecture
  Adopted entirely different codebase two weeks in
    Required reorientation to client and server architecture
  MVP incomplete until two weeks in
    Need to prioritize MVP over optimization initially
      Iterate for optimization after

## Slide 4: Takeaways
Clearly plan project before coding
  Architecture and libraries to be used
  Features and timeline of MVP
  Flow-chart of event propagation through application
    (if new/unfamiliar application architecture)
Global search saves time!
  Useful for tracing actions/variables through multiple files and folders
  Available sublime and atom

## Slide 5: Takeaways
Collaboration
  Frequent git push
    Hinders teammates awareness of recently completed code
  Live collaboration schedule
    Helps tackle problems together and plan work distribution
  Checking in
    Helps plan and distribute work